Below is a 10-week, day-by-day Claude + Codex pipeline for ReplyRight, starting Monday, May 18, 2026 and ending Sunday, July 26, 2026. This is built from the project state you shared: active outlook_dashboard/, run_desktop.py, FastAPI + pywebview desktop architecture, SQLite, Supabase training pipeline, local classifier, sender intelligence, taxonomy metadata, signal extraction, admin dashboard, PyInstaller packaging, and your current roadmap direction.

Use this exactly like a production handoff system:

For each day, give Claude the Claude prompt first. Claude should think, critique, plan, analyze, label, or review.

Then give Codex the Codex prompt. Codex should edit the repo, run tests, update docs, and report changed files.

Before giving any daily prompt, paste this shared context once into both Claude and Codex threads.

You are working on ReplyRight, a local-first desktop AI email triage assistant for luxury hotel operations.

Active runnable app:

- outlook_dashboard/

- run_desktop.py

Current architecture:

- PyInstaller Windows EXE

- run_desktop.py starts a local FastAPI app

- pywebview opens the desktop UI

- app runs at localhost:3131

- SQLite stores local app state, classifier models, feedback, audit records, and KV data

- Supabase stores training examples, feedback events, approved rules, known senders, and prompt versions

- Outlook integration is via Microsoft Graph and/or Outlook COM

- External AI providers are optional and API-key gated

- Baseline classification should remain useful without paid AI APIs

Important folders:

- outlook_dashboard/ is the source of truth

- app/ is an inactive Next.js scaffold and should not be treated as active

- replyright_kernel/ is experimental and not wired into the current runnable desktop app unless explicitly requested

Core intelligence pipeline:

1. extract_signals()

2. extract_entities()

3. detect_program()

4. compute_urgency()

5. get_effective_sla_hours()

6. local_classifier.predict()

7. apply_sender_bias()

8. _apply_shared_rules()

9. optional external AI fallback

10. store analysis and feedback

Hard constraints:

- Do not add automatic reply sending.

- Do not log raw email bodies.

- Do not weaken PII redaction.

- Preserve human review gates.

- Preserve local-first architecture.

- Do not migrate the active app into app/ unless explicitly instructed.

- Keep deterministic logic separate from AI-generated reasoning.

- Update documentation when architecture changes.

- Run tests after meaningful code changes.

- Prefer small, reviewable changes over huge rewrites.

- Preserve Windows and PyInstaller compatibility.

# Week 1: Stabilize the current build

## Day 1, Monday, May 18, 2026

### Claude prompt

Today’s goal is to review the current ReplyRight architecture documentation and identify gaps before Codex edits the repo.

Please act as the architecture reviewer. Based on the current project state, produce a detailed documentation checklist for ReplyRight.

Focus on these files:

- README.md

- AGENTS.md

- docs/ARCHITECTURE.md

- docs/ROADMAP.md

- docs/TRAINING_PIPELINE.md

- docs/CLASSIFIER.md

- docs/SECURITY_AND_PRIVACY.md

- docs/DEPLOYMENT.md

- docs/OPERATIONS_GUIDE.md

Please identify what each file must contain so future Codex sessions and future developers can understand the project without relying on chat history.

Make sure the checklist covers:

- outlook_dashboard/ as the active app

- run_desktop.py as the desktop entrypoint

- app/ as inactive scaffold

- replyright_kernel/ as experimental

- FastAPI plus pywebview architecture

- SQLite and Supabase responsibilities

- Outlook Graph and Outlook COM responsibilities

- local-first classifier strategy

- external AI as optional fallback

- training pipeline

- PyInstaller build flow

- GitHub release update flow

- privacy rules

- no raw email body logging

- no automatic sending

- human approval gates

Do not write code. Give me a precise handoff checklist Codex can use.

### Codex prompt

Today’s task is documentation hardening only.

Please create or update the following files:

- README.md

- AGENTS.md

- docs/ARCHITECTURE.md

- docs/ROADMAP.md

- docs/TRAINING_PIPELINE.md

- docs/CLASSIFIER.md

- docs/SECURITY_AND_PRIVACY.md

- docs/DEPLOYMENT.md

- docs/OPERATIONS_GUIDE.md

Use the current repo as the source of truth.

Important:

- The active app is outlook_dashboard/ plus run_desktop.py.

- app/ is an inactive Next.js scaffold.

- replyright_kernel/ is experimental and not wired into the current runnable app.

- Preserve local-first architecture.

- Do not introduce reply sending.

- Do not log raw email bodies.

- Do not change runtime behavior unless needed to keep docs accurate.

- This is a documentation-focused task.

Docs must explain:

- current architecture

- email analysis pipeline

- local classifier

- Supabase training pipeline

- Claude plus ChatGPT labeling workflow

- sender intelligence

- taxonomy metadata

- admin dashboard

- PyInstaller packaging

- auto-update flow

- privacy and security posture

- internal beta readiness gates

- future roadmap

After editing, run any available markdown or basic test checks if present. Then report:

1. files changed

2. documentation gaps fixed

3. architecture gaps noticed

4. any follow-up tasks

## Day 2, Tuesday, May 19, 2026

### Claude prompt

Today’s goal is to prepare the Supabase migration and label import verification plan.

Please review the training pipeline conceptually and produce a careful migration and verification checklist for the label_contact_type addition.

The known pending migration is:

ALTER TABLE training_examples

ADD COLUMN IF NOT EXISTS label_contact_type TEXT;

I need you to produce:

1. pre-migration checks

2. migration execution notes

3. post-migration validation SQL

4. import validation checklist

5. failure cases to watch for

6. what Codex should inspect in scripts/import_labels.py

7. how to confirm Claude and ChatGPT label formats still normalize correctly

8. how to confirm agreement states are written correctly

9. what should be documented afterward

Do not write code unless giving SQL examples. Focus on risk, validation, and exact expected behavior.

### Codex prompt

Today’s task is to verify and support the Supabase migration for label_contact_type and make the label import pipeline robust.

Please inspect:

- supabase schema files

- scripts/import_labels.py

- scripts/export_for_labeling.py

- tests related to labeling workflow

- docs/TRAINING_PIPELINE.md

- any code that reads or writes training_examples

Tasks:

1. Ensure the schema/migration documentation includes:

ALTER TABLE training_examples ADD COLUMN IF NOT EXISTS label_contact_type TEXT;

2. If this repo has a schema or migration file, add the migration idempotently in the appropriate place.

3. Inspect scripts/import_labels.py and confirm it can write label_contact_type without crashing if the column exists.

4. Confirm import_labels.py still handles:

- Claude flat JSON labels

- ChatGPT critic format

- hyphen and underscore date naming variants

- dual_labeled status for 6/6 agreement

- partial_agreement status for 4 to 5 out of 6

- needs_full_review status for 3 or fewer out of 6

5. Add or update tests if needed.

6. Run the relevant tests, especially labeling workflow tests.

7. Update docs/TRAINING_PIPELINE.md if behavior or migration steps need clarification.

Do not change unrelated app behavior.

Report:

- files changed

- tests run

- whether migration support is complete

- any manual Supabase action still required

## Day 3, Wednesday, May 20, 2026

### Claude prompt

Today’s goal is to review the local classifier training lifecycle and define exactly what “healthy classifier training” means.

Please produce a classifier training acceptance checklist for ReplyRight.

Include:

1. required minimum data checks before training

2. label distribution checks

3. urgency, owner, and category target validation

4. contact type handling

5. cross-validation metric expectations

6. calibration expectations

7. feature importance sanity checks

8. model versioning expectations

9. rollback expectations

10. failure cases that should block model promotion

11. warnings that should be shown but not block training

12. what should appear in the admin Classifier Health UI

13. what should be written to SQLite after training

14. how to compare current, previous, and candidate models later

Do not write repo code. Give a precise checklist Codex can implement against.

### Codex prompt

Today’s task is to harden and verify local classifier training.

Please inspect:

- outlook_dashboard/local_classifier.py

- outlook_dashboard/database.py

- admin classifier training endpoint in outlook_dashboard/main.py

- any classifier health UI code

- tests for local_classifier, admin API, and database behavior

- docs/CLASSIFIER.md

Tasks:

1. Confirm training loads human-reviewed or approved examples from Supabase as intended.

2. Confirm targets include urgency, owner, and category.

3. Confirm label_contact_type is not breaking training even if it is not yet a trained target.

4. Confirm model versioning writes a timestamped version ID.

5. Confirm previous model rollback storage still works.

6. Confirm CV accuracy is reported per target.

7. Confirm feature importance is extracted and available to the admin UI.

8. Add guardrails for insufficient labels or missing classes if not already present.

9. Improve error messages when training cannot proceed.

10. Add or update tests for training failure and success paths.

11. Update docs/CLASSIFIER.md with exact current behavior.

Run relevant tests.

Do not introduce a new model family today. Keep the TF-IDF plus LogisticRegression architecture.

Report:

- files changed

- tests run

- classifier training status

- known remaining limitations

## Day 4, Thursday, May 21, 2026

### Claude prompt

Today’s goal is to review the Windows EXE packaging and identify likely PyInstaller failure points.

Please produce a packaging risk checklist for ReplyRight.

Include:

1. modules that must be bundled

2. data files that must be bundled

3. .env or bundled_secrets handling

4. build_info.json stamping expectations

5. pywebview launch expectations

6. localhost FastAPI startup expectations

7. SQLite path behavior in packaged mode

8. Supabase connectivity checks

9. Outlook Graph behavior in packaged mode

10. Outlook COM behavior in packaged mode

11. hidden imports likely needed

12. tests or smoke checks Codex should run

13. what to verify manually after EXE build

14. common Windows permission issues

15. rollback expectations if auto-update fails

Do not write code. Give Codex a precise packaging validation plan.

### Codex prompt

Today’s task is to harden the PyInstaller build and verify the packaged Windows desktop app includes the new intelligence modules.

Please inspect:

- build_exe.ps1

- PyInstaller spec file if present

- run_desktop.py

- outlook_dashboard/bundled_secrets.py

- outlook_dashboard/updater.py

- outlook_dashboard/platform_compat.py

- docs/DEPLOYMENT.md

- any release CI workflow

Tasks:

1. Confirm the following modules are included in the packaged app:

- taxonomy_meta.py

- signal_extractor.py

- sender_intelligence.py

- local_classifier.py

- hotel_entities.py

- travel_programs.py

- urgency_engine.py

- training_pipeline.py

- redaction.py

- supabase_client.py

2. Confirm build_info.json is stamped into the bundle.

3. Confirm bundled_secrets behavior is documented and safe.

4. Confirm app startup works from run_desktop.py in packaged mode.

5. Add or update a build validation script if useful.

6. Add or update docs/DEPLOYMENT.md with exact build and smoke-test steps.

7. Run available tests that do not require the actual Windows build if this environment cannot build the EXE.

Do not change business logic.

Report:

- files changed

- packaging risks fixed

- tests run

- manual Windows build steps still required

## Day 5, Friday, May 22, 2026

### Claude prompt

Today’s goal is to define a complete smoke-test plan for the packaged app.

Please produce a step-by-step smoke test for ReplyRight after rebuilding the EXE.

Include:

1. launch test

2. login/session test

3. Outlook Graph sync test

4. Outlook COM availability test

5. email analysis test

6. signal extraction test

7. entity extraction test

8. travel program detection test

9. urgency scoring test

10. local classifier prediction test

11. sender intelligence test

12. shared rules test

13. optional external AI fallback test

14. admin dashboard test

15. classifier health test

16. training import test

17. audit log test

18. updater/version card test

19. privacy/logging check

20. crash recovery check

For each test, include expected result and what failure probably means.

### Codex prompt

Today’s task is to add or improve a packaged-app smoke test checklist and fix any obvious launch/test failures.

Please inspect:

- docs/DEPLOYMENT.md

- docs/OPERATIONS_GUIDE.md

- run_desktop.py

- outlook_dashboard/main.py

- test suite

- build scripts

Tasks:

1. Add a clear packaged-app smoke test section to docs/DEPLOYMENT.md.

2. Add a shorter operator smoke test to docs/OPERATIONS_GUIDE.md.

3. If there is a diagnostics endpoint or page, ensure it exposes enough information for smoke testing:

- app version

- build date

- SQLite status

- Supabase status

- Outlook capability status

- classifier version

4. Run the full test suite if possible.

5. Fix any failing tests that are caused by recent architecture changes.

6. Do not add new features unless needed for smoke-test visibility.

Report:

- files changed

- tests run

- failures fixed

- smoke test instructions added

## Day 6, Saturday, May 23, 2026

### Claude prompt

Today’s goal is to design the first real-email evaluation worksheet for Brian’s supervised alpha.

Please create a real-email testing rubric for ReplyRight.

I need a simple but serious evaluation structure that can be used on 25 to 50 real hotel emails.

For each email, the evaluator should score:

- urgency accuracy

- owner accuracy

- category accuracy

- contact type accuracy

- risk flag accuracy

- entity extraction accuracy

- summary usefulness

- suggested reply usefulness

- whether the email needed human review

- whether the app correctly marked it as human review

- whether the app missed a policy-sensitive issue

- time saved estimate

Also define correction reason codes and pass/fail standards.

Do not write code. Produce a structured testing rubric Codex can turn into docs or a CSV template.

### Codex prompt

Today’s task is to add a supervised alpha evaluation template to the repo.

Create or update documentation and, if appropriate, add a CSV or Markdown template for real-email evaluation.

Suggested location:

- docs/BETA_EVALUATION.md

- templates/real_email_evaluation.csv or docs/templates/real_email_evaluation.csv

The evaluation template should track:

- date reviewed

- email identifier or safe reference

- category predicted

- category corrected

- urgency predicted

- urgency corrected

- owner predicted

- owner corrected

- contact type predicted

- contact type corrected

- risk flags predicted

- risk flags missed

- entities extracted correctly

- summary usable

- reply draft usable

- human review needed

- human review correctly triggered

- correction reason code

- policy risk missed

- estimated time saved

- notes

Also update docs/OPERATIONS_GUIDE.md to explain how Brian should run a 25 to 50 email supervised alpha test.

Do not store raw email bodies in the template.

Run tests if code is changed.

Report:

- files changed

- template location

- any suggested metrics to track later

## Day 7, Sunday, May 24, 2026

### Claude prompt

Today’s goal is to review Week 1 and decide what should be frozen before moving into UX safety work.

Please act as a technical project manager and produce a Week 1 review checklist.

Cover:

1. documentation status

2. Supabase migration status

3. label import status

4. classifier training status

5. EXE build status

6. smoke test status

7. first real-email evaluation readiness

8. unresolved blockers

9. what should be frozen

10. what should not be worked on yet

11. go/no-go criteria for moving into confidence and safety UX

Also produce a short Codex prompt for patching only the top Week 1 bugs, with strict instruction not to expand scope.

### Codex prompt

Today’s task is Week 1 stabilization only.

Please review the current repo state and patch only issues directly related to:

- broken tests

- broken docs links

- broken import paths

- broken packaging references

- broken classifier training references

- broken Supabase training pipeline references

- inaccurate architecture documentation

Do not add new product features today.

Tasks:

1. Run the test suite.

2. Fix failures caused by recent changes.

3. Check docs for references to inactive app/ as if active, and correct them.

4. Check docs for missing warning that replyright_kernel/ is experimental.

5. Check docs for missing warning that reply sending is not implemented.

6. Check deployment docs for outdated build commands.

7. Commit only stabilization changes.

Report:

- files changed

- tests run

- remaining blockers

- whether the project is ready to move into Week 2 confidence and safety UX

# Week 2: Confidence, human review, and safety UX

## Day 8, Monday, May 25, 2026

### Claude prompt

Today’s goal is to design the confidence display system.

Please define how ReplyRight should display confidence to a non-technical hotel user.

Cover confidence for:

- urgency

- owner

- category

- contact type

- risk flags

- entity extraction

- reply draft

For each confidence type, define:

1. what it means

2. how it should be shown in the UI

3. when it should trigger human review

4. when it should be hidden or simplified

5. how to explain it without ML jargon

6. what colors or labels should be used

7. what thresholds should be conservative for hotel operations

Also define exact copy for short user-facing labels, such as:

- High confidence

- Review suggested

- Needs human review

- Risk detected

- AI draft, review before sending

Do not write code. Give Codex a clear implementation spec.

### Codex prompt

Today’s task is to implement or polish visible confidence indicators in the ReplyRight UI.

Please inspect:

- outlook_dashboard/main.py

- any HTML/CSS/JS templates embedded in main.py

- taxonomy_meta.py

- local_classifier.py

- AI analysis result schema

- database storage for analysis/confidence

- tests around API workflow

Tasks:

1. Surface confidence for urgency, owner, and category wherever an analyzed email is displayed.

2. Add a clear UI state for:

- High confidence

- Review suggested

- Needs human review

3. Make confidence understandable to hotel users. Avoid ML jargon.

4. If classifier confidence is unavailable, display “Not available” or omit cleanly rather than breaking the UI.

5. Ensure low confidence does not appear as equally trustworthy as high confidence.

6. Add or update tests for confidence fields in API responses if relevant.

7. Update docs/OPERATIONS_GUIDE.md to explain confidence labels.

Do not change classifier behavior today unless needed to expose existing confidence.

Report:

- files changed

- UI areas updated

- tests run

- confidence limitations

## Day 9, Tuesday, May 26, 2026

### Claude prompt

Today’s goal is to design the low-confidence and human-review queue.

Please define exactly when an email should enter human review.

Include rules for:

- low classifier confidence

- missing confidence

- billing disputes

- refund language

- legal language

- ADA/accessibility language

- medical language

- same-day arrival

- VIP or travel advisor with low confidence

- complaint with negative tone

- uncertain owner

- uncertain category

- conflicting signals

- external AI failure

Define:

1. human review trigger reason codes

2. display labels

3. sorting priority inside the queue

4. what details the user should see

5. what action the user should take

6. what feedback should be captured

Do not write code. Produce a precise product spec for Codex.

### Codex prompt

Today’s task is to improve the low-confidence and human-review queue.

Please inspect:

- outlook_dashboard/main.py

- taxonomy_meta.py

- signal_extractor.py

- urgency_engine.py

- local_classifier.py

- database.py

- admin dashboard low-confidence queue

- tests for API workflow and admin dashboard if present

Tasks:

1. Ensure emails can be flagged as needs_human_review.

2. Store or expose human_review_reasons when possible.

3. Trigger human review for:

- low urgency/category/owner confidence

- billing dispute risk

- legal risk

- ADA/accessibility risk

- medical risk

- same-day arrival risk

- VIP/travel advisor with low confidence

- complaint risk with low confidence

4. Display human review reasons in the UI.

5. Sort human-review queue by urgency and risk severity.

6. Add or update tests for human review trigger behavior.

7. Update docs/OPERATIONS_GUIDE.md.

Do not add automatic routing or sending.

Report:

- files changed

- human review reasons implemented

- tests run

- remaining limitations

## Day 10, Wednesday, May 27, 2026

### Claude prompt

Today’s goal is to design the “why this was classified this way” explanation panel.

Please define an explanation structure for each analyzed email.

It should include:

- final urgency

- final owner

- final category

- contact type

- SLA

- detected risk flags

- extracted entities

- top signals

- sender intelligence effect

- local classifier effect

- shared rule effect

- external AI effect if used

- whether human correction changed it

Make the explanation useful to a hotel manager, not a machine learning engineer.

Define:

1. UI sections

2. plain-English labels

3. which fields should be admin-only

4. which fields should be visible to normal users

5. how to avoid overwhelming the user

6. exact wording examples

Do not write code. Give Codex a clean implementation spec.

### Codex prompt

Today’s task is to implement or polish the classification explanation panel.

Please inspect:

- outlook_dashboard/main.py

- signal_extractor.describe_signals if present

- taxonomy_meta.py

- sender_intelligence.py

- local_classifier.py

- database schema for analysis results

- existing Signal Inspector

- admin-only email detail panel

Tasks:

1. Add or improve an explanation panel for analyzed emails.

2. Show plain-English reasons for:

- urgency

- category

- owner

- contact type

- SLA

- risk flags

3. Include extracted entities where available.

4. Include signal descriptions where available.

5. Show whether sender intelligence or shared rules affected the result.

6. Keep technical details admin-only where appropriate.

7. Ensure the panel degrades gracefully if some metadata is missing.

8. Add or update tests if API response structure changes.

9. Update docs/OPERATIONS_GUIDE.md.

Do not change the underlying classifier today unless necessary to expose explanation data.

Report:

- files changed

- explanation sections added

- tests run

- fields still missing from stored analysis

## Day 11, Thursday, May 28, 2026

### Claude prompt

Today’s goal is to review risk-flag behavior for hotel operations.

Please define a conservative risk-flag system for ReplyRight.

Risk areas:

- billing dispute

- refund request

- credit card authorization

- legal threat

- ADA/accessibility

- medical/safety

- VIP/consortia

- same-day arrival

- complaint/service recovery

- social media/review threat

- group block risk

- security concern

For each risk type, define:

1. keywords and signals

2. severity

3. SLA override if any

4. management notification recommendation

5. human review requirement

6. UI label

7. explanation wording

8. false positive tolerance

9. false negative risk

Do not write code. Give Codex a precise risk-flag refinement spec.

### Codex prompt

Today’s task is to polish risk-flag detection and display.

Please inspect:

- taxonomy_meta.py

- signal_extractor.py

- urgency_engine.py

- ai.py

- main.py

- tests for signal extraction, taxonomy metadata, and urgency engine

Tasks:

1. Confirm risk flags exist for billing, legal, ADA/accessibility, medical, VIP, complaint, same-day arrival, and related hotel risks.

2. Ensure high-risk flags can trigger SLA overrides or human review where appropriate.

3. Improve UI labels for risk flags so non-technical users understand them.

4. Add plain-English risk descriptions.

5. Add or update tests for risk flag detection and SLA override behavior.

6. Update docs/OPERATIONS_GUIDE.md and docs/SECURITY_AND_PRIVACY.md if needed.

Be conservative. It is acceptable to overflag risky hotel emails slightly. It is not acceptable to silently bury legal, ADA, medical, billing, or VIP risk.

Report:

- files changed

- risk flags added or improved

- tests run

- known false positive risks

## Day 12, Friday, May 29, 2026

### Claude prompt

Today’s goal is to define classification source transparency.

Please design how ReplyRight should show where each classification came from.

Possible sources:

- deterministic heuristic

- urgency engine

- taxonomy metadata

- local classifier

- sender intelligence

- shared approved rule

- external AI fallback

- human correction

Please define:

1. source labels

2. source priority if multiple sources contribute

3. how to show source in the UI

4. how to show source in admin details

5. how to store source in analysis records

6. how to explain source to non-technical users

7. how this should affect trust and human review

Do not write code. Give Codex a direct implementation spec.

### Codex prompt

Today’s task is to expose classification source labels.

Please inspect:

- ai.py

- urgency_engine.py

- local_classifier.py

- sender_intelligence.py

- main.py

- database.py

- tests for analysis workflow

Tasks:

1. Ensure analysis results expose source information where available.

2. Add or polish source labels:

- Heuristic

- Urgency engine

- Local classifier

- Sender intelligence

- Shared rule

- External AI

- Human corrected

3. Display classification source in the email detail view.

4. Display source details in admin/debug view if available.

5. Avoid breaking existing stored analysis records that lack source data.

6. Add or update tests if API schema changes.

7. Update docs/ARCHITECTURE.md and docs/OPERATIONS_GUIDE.md.

Do not rewrite the analysis pipeline. Add transparency on top of current behavior.

Report:

- files changed

- source labels exposed

- tests run

- any source tracking still missing

## Day 13, Saturday, May 30, 2026

### Claude prompt

Today’s goal is to prepare a targeted real-email test focused on risky and low-confidence cases.

Please design a 50-email test batch selection strategy.

The batch should include:

- billing disputes

- refund requests

- VIP travel advisor emails

- same-day arrival emails

- complaints

- ADA/accessibility mentions

- medical/safety mentions

- group inquiries

- duplicate follow-ups

- no-action emails

- ordinary low-risk emails

For the test, define:

1. how many examples of each type

2. what to score

3. what failure patterns matter most

4. what counts as a critical miss

5. what metrics should be collected

6. how results should inform the next classifier retrain

7. what should be fixed immediately versus later

Do not write code. Produce a test plan Codex can document or template.

### Codex prompt

Today’s task is to add a targeted risk-focused test plan/template to the repo.

Please create or update:

- docs/BETA_EVALUATION.md

- evaluation templates if they exist

Add a section for a 50-email risk-focused test batch.

It should include target counts for:

- billing/refund

- VIP/travel advisor

- same-day arrival

- complaints

- ADA/accessibility

- medical/safety

- group inquiry

- duplicate follow-up

- no-action

- ordinary low-risk

Add fields for:

- critical miss

- risk flag missed

- human review should have triggered

- human review did trigger

- correction reason

- immediate fix needed

- training candidate

Do not store raw email bodies.

No major app changes today unless documentation reveals a broken reference.

Run tests only if code changes.

Report:

- files changed

- template updated

- any follow-up implementation gaps

## Day 14, Sunday, May 31, 2026

### Claude prompt

Today’s goal is to review Week 2 and decide if ReplyRight is safe enough for Brian’s personal daily-use alpha.

Please produce a go/no-go assessment template.

Assess:

- confidence labels

- low-confidence queue

- human review triggers

- risk-flag visibility

- explanation panel

- source transparency

- packaging stability

- real-email evaluation readiness

- privacy/logging posture

Define:

1. go criteria

2. no-go criteria

3. acceptable known issues

4. unacceptable known issues

5. what to freeze before daily-use alpha

6. what to defer

7. next week’s highest-priority improvements

Do not write code. Give a decision framework.

### Codex prompt

Today’s task is Week 2 safety stabilization.

Please review the repo and patch only issues related to:

- confidence display

- low-confidence queue

- human review reasons

- risk flag display

- classification explanation

- classification source labels

- docs accuracy

Tasks:

1. Run relevant tests.

2. Fix broken tests.

3. Fix UI or API bugs related to Week 2 features.

4. Update docs if implementation differs from documentation.

5. Add a personal daily-use alpha checklist to docs/OPERATIONS_GUIDE.md or docs/BETA_EVALUATION.md.

Do not add new major features today.

Do not add reply sending.

Report:

- files changed

- tests run

- whether personal daily-use alpha is ready

- remaining blockers

# Week 3: Daily-use alpha and feedback loop

## Day 15, Monday, June 1, 2026

### Claude prompt

Today’s goal is to launch Brian’s supervised daily-use alpha.

Please create a daily-use operating protocol for ReplyRight.

The protocol should tell Brian:

- how many emails to process per day

- how to manually verify each classification

- when to correct urgency

- when to correct owner

- when to correct category

- when to mark a missed risk flag

- when to reject a reply draft

- when to trust but still review

- when to ignore the system

- how to record time saved

- how to record policy-sensitive misses

Also define the daily review summary Brian should complete at the end of each day.

Do not write code. Make this operational and practical.

### Codex prompt

Today’s task is to add the supervised daily-use alpha protocol to the repo.

Please update:

- docs/OPERATIONS_GUIDE.md

- docs/BETA_EVALUATION.md

Add:

1. Daily-use alpha instructions for Brian.

2. A daily review summary template.

3. A warning that all results must be manually reviewed during alpha.

4. A list of policy-sensitive miss types.

5. A recommended daily sample size.

6. Instructions for recording corrections without raw email bodies.

If a CSV or Markdown template exists, add a daily summary template.

Do not change app behavior unless needed to support existing feedback capture.

Report:

- files changed

- daily alpha protocol location

- any app gaps discovered

## Day 16, Tuesday, June 2, 2026

### Claude prompt

Today’s goal is to improve feedback capture design.

Please define the ideal feedback event schema for ReplyRight.

Feedback should capture:

- original urgency

- corrected urgency

- original owner

- corrected owner

- original category

- corrected category

- original contact type

- corrected contact type

- original risk flags

- corrected risk flags

- missed risk flags

- false positive risk flags

- summary usefulness

- reply usefulness

- reply copied as-is

- reply copied with edits

- reply rejected

- correction reason codes

- reviewer note

- whether feedback is training-ready

Please define:

1. required fields

2. optional fields

3. fields safe for Supabase

4. fields that must not contain raw PII

5. validation rules

6. how feedback should feed sender intelligence

7. how feedback should feed local classifier training

8. how feedback should feed prompt evaluation

Do not write code. Produce an implementation spec.

### Codex prompt

Today’s task is to improve feedback capture for classification and training.

Please inspect:

- database.py

- supabase_client.py

- main.py feedback endpoints

- sender_intelligence.py

- training_pipeline.py

- docs/TRAINING_PIPELINE.md

- tests for feedback, database, sender intelligence

Tasks:

1. Confirm feedback captures original and corrected urgency, owner, and category.

2. Add support for contact type correction if missing.

3. Add support for risk flag correction if missing.

4. Add correction reason codes if missing.

5. Ensure feedback records do not require raw email body.

6. Ensure feedback can be used by sender intelligence.

7. Ensure feedback can later be marked training-ready, reviewed, or excluded.

8. Add or update tests.

9. Update docs/TRAINING_PIPELINE.md and docs/OPERATIONS_GUIDE.md.

Do not break existing feedback_events compatibility.

Report:

- files changed

- schema or storage changes

- tests run

- migration notes if needed

## Day 17, Wednesday, June 3, 2026

### Claude prompt

Today’s goal is to define correction reason codes in a way that improves training.

Please create a correction reason code taxonomy for ReplyRight.

Include codes for:

- wrong_owner

- wrong_urgency

- wrong_category

- wrong_contact_type

- missed_vip

- missed_arrival_date

- missed_departure_date

- missed_confirmation_number

- missed_room_type

- missed_group_inquiry

- missed_billing_issue

- missed_refund_request

- missed_legal_risk

- missed_ada_risk

- missed_medical_risk

- missed_complaint

- duplicate_email

- not_actionable

- bad_summary

- bad_reply_tone

- bad_reply_policy_assumption

- reply_too_long

- reply_too_short

- reply_too_generic

For each code, define:

1. label

2. description

3. affected model or system area

4. whether it should feed local classifier

5. whether it should feed prompt tuning

6. whether it should feed sender intelligence

7. whether it requires human review

Do not write code. Give Codex a direct taxonomy spec.

### Codex prompt

Today’s task is to add correction reason codes to ReplyRight.

Please inspect:

- taxonomy.py

- taxonomy_meta.py

- database.py

- main.py feedback UI/API

- supabase_client.py

- docs/TRAINING_PIPELINE.md

- docs/OPERATIONS_GUIDE.md

- tests for feedback

Tasks:

1. Add a centralized correction reason code list, preferably in taxonomy or taxonomy_meta if appropriate.

2. Ensure feedback capture can store one or more correction reason codes.

3. Display reason code choices in the UI if there is already a feedback UI.

4. Ensure old feedback without reason codes still works.

5. Add or update tests.

6. Update docs explaining how correction reason codes are used.

Do not overcomplicate the UI. The first version can be simple.

Report:

- files changed

- reason codes added

- tests run

- any migration needed

## Day 18, Thursday, June 4, 2026

### Claude prompt

Today’s goal is to define training-data lifecycle states.

Please design the lifecycle for feedback and training examples.

States should include:

- raw_feedback

- reviewed_feedback

- training_ready

- excluded

- exported_for_labeling

- claude_labeled

- chatgpt_reviewed

- partial_agreement

- dual_labeled

- needs_full_review

- imported

- used_for_training

For each state, define:

1. meaning

2. who or what sets it

3. allowed next states

4. whether it can train the model

5. whether it can appear in human review queue

6. whether it should be exported

7. audit requirements

8. common failure cases

Do not write code. Give Codex an implementation-ready lifecycle spec.

### Codex prompt

Today’s task is to document and, where practical, enforce training-data lifecycle states.

Please inspect:

- training_pipeline.py

- scripts/export_for_labeling.py

- scripts/import_labels.py

- supabase_client.py

- database.py

- docs/TRAINING_PIPELINE.md

- tests for labeling workflow and training pipeline

Tasks:

1. Centralize or document valid training/feedback states.

2. Ensure export/import docs explain state transitions.

3. If code currently uses loose strings, consider adding constants without major rewrites.

4. Ensure import_labels.py writes expected agreement states.

5. Ensure training only uses appropriate reviewed or approved states.

6. Add or update tests if state handling changes.

7. Update docs/TRAINING_PIPELINE.md with a lifecycle diagram or table.

Do not migrate the entire data model today unless absolutely necessary.

Report:

- files changed

- lifecycle states documented or centralized

- tests run

- remaining gaps

## Day 19, Friday, June 5, 2026

### Claude prompt

Today’s goal is to design classifier health warnings.

Please define classifier health warnings for ReplyRight.

Warnings should include:

- too few total training examples

- too few examples for a category

- too few examples for an owner

- too few examples for an urgency level

- class imbalance

- stale model

- high correction rate after training

- low CV accuracy

- feature importance looks suspicious

- candidate model underperforms current model

- rare risk category underrepresented

- low-confidence rate too high

For each warning, define:

1. threshold

2. severity

3. plain-English admin message

4. recommended action

5. whether training should be blocked

6. whether model promotion should be blocked

Do not write code. Give Codex a clear health-warning spec.

### Codex prompt

Today’s task is to add or improve classifier health warnings.

Please inspect:

- local_classifier.py

- main.py admin classifier health endpoints/UI

- database.py model metadata storage

- docs/CLASSIFIER.md

- tests for classifier/admin behavior

Tasks:

1. Add warnings for insufficient examples.

2. Add warnings for class imbalance.

3. Add stale model warning if model has not been trained recently.

4. Add warning for low CV accuracy.

5. Add warning for high low-confidence rate if data exists.

6. Display warnings in admin Classifier Health.

7. Ensure warnings are plain-English.

8. Add or update tests.

9. Update docs/CLASSIFIER.md.

Do not block all training unless the data is truly unusable. Warnings can be non-blocking.

Report:

- files changed

- warnings added

- tests run

- thresholds used

## Day 20, Saturday, June 6, 2026

### Claude prompt

Today’s goal is to define the first retraining review process using real correction data.

Please produce a model retraining review checklist.

Include:

1. pre-training data review

2. excluded feedback review

3. label distribution review

4. correction reason review

5. sender intelligence update review

6. candidate model training

7. CV metric review

8. held-out test review if available

9. comparison with previous model

10. decision to promote or not promote

11. rollback plan

12. notes that should be recorded

Do not write code. Make this a practical checklist Brian can follow weekly.

### Codex prompt

Today’s task is to support a clean first retraining cycle.

Please inspect:

- local_classifier.py

- admin train classifier endpoint

- database.py model versioning

- sender_intelligence.py refresh behavior

- docs/CLASSIFIER.md

- docs/TRAINING_PIPELINE.md

- docs/OPERATIONS_GUIDE.md

Tasks:

1. Ensure admin training reports enough metadata after training:

- model version

- training example count

- label distributions

- CV accuracy per target

- warnings

- feature importance

2. Ensure previous model rollback information is preserved.

3. Ensure sender intelligence can refresh after new feedback.

4. Add a weekly retraining checklist to docs/CLASSIFIER.md or docs/TRAINING_PIPELINE.md.

5. Add or update tests if behavior changes.

Do not implement a full candidate/promotion system yet unless it already partially exists.

Report:

- files changed

- tests run

- retraining metadata available

- remaining gaps for model comparison

## Day 21, Sunday, June 7, 2026

### Claude prompt

Today’s goal is to decide whether ReplyRight is ready for one trusted colleague beta.

Please produce a trusted-colleague beta readiness assessment.

Evaluate:

- app installability

- login/user management

- confidence clarity

- human review clarity

- correction capture

- audit logging

- privacy posture

- no raw body logging

- no automatic sending

- reply draft warnings

- known failure modes

- docs readiness

- support burden

Define:

1. must-have before beta

2. acceptable known issues

3. unacceptable risks

4. recommended beta instructions

5. what the colleague should not do

6. what Brian should monitor daily

Do not write code. Make a go/no-go decision framework.

### Codex prompt

Today’s task is Week 3 stabilization and beta readiness documentation.

Please review and patch only:

- feedback capture bugs

- correction reason issues

- classifier health display issues

- training docs inaccuracies

- operations guide gaps

- tests broken by Week 3 work

Tasks:

1. Run relevant tests or full test suite.

2. Fix failures.

3. Add a trusted-colleague beta checklist to docs/OPERATIONS_GUIDE.md or docs/BETA_EVALUATION.md.

4. Make sure docs clearly state the app is read-only/copy-paste only.

5. Make sure docs clearly state all AI drafts must be reviewed.

Do not add new major features today.

Report:

- files changed

- tests run

- trusted beta readiness

- blockers

# Week 4: Trusted colleague beta and diagnostics

## Day 22, Monday, June 8, 2026

### Claude prompt

Today’s goal is to design the trusted-colleague beta package.

Please create a colleague beta onboarding guide.

Include:

- what ReplyRight is

- what it does

- what it does not do

- how to log in

- how to review an email

- how to interpret urgency

- how to interpret owner/category

- how to use confidence labels

- how to handle low-confidence emails

- how to use suggested replies

- how to submit corrections

- what not to trust blindly

- what to report to Brian

- privacy warning

- no automatic sending warning

Tone should be practical and workplace-friendly, not technical.

### Codex prompt

Today’s task is to add a trusted-colleague beta onboarding guide.

Please create or update:

- docs/BETA_ONBOARDING.md

- docs/OPERATIONS_GUIDE.md

The guide should explain:

- ReplyRight is an assistant, not an autopilot

- The app is read-only and does not send replies

- Users must review all drafts

- Confidence labels

- human review queue

- correction workflow

- risk flags

- privacy limitations

- how to report issues

If the app has an in-app help area, add a short version there if straightforward.

Do not change core app logic unless needed for existing help text.

Report:

- files changed

- onboarding guide location

- any UX gaps discovered

## Day 23, Tuesday, June 9, 2026

### Claude prompt

Today’s goal is to define the diagnostics page.

Please design a diagnostics page for ReplyRight support.

It should show:

- app version

- commit hash

- build date

- Python version

- Windows version

- app mode: dev or packaged

- database path

- SQLite status

- Supabase status

- Outlook Graph status

- Outlook COM status

- AI provider status

- classifier version

- last classifier training time

- last email sync time

- sender intelligence cache status

- update checker status

- log file path without exposing sensitive content

For each field, define:

1. display label

2. source of data if known

3. expected healthy value

4. warning value

5. whether normal users or admins should see it

Do not write code. Give Codex a practical implementation spec.

### Codex prompt

Today’s task is to implement or improve the diagnostics page.

Please inspect:

- main.py

- database.py

- config.py

- platform_compat.py

- updater.py

- local_classifier.py

- sender_intelligence.py

- graph.py

- outlook_desktop.py

- build_info handling

- admin UI

Tasks:

1. Add or improve diagnostics endpoint/page showing:

- app version

- commit hash

- build date

- app mode

- SQLite status

- Supabase status

- Outlook Graph capability/status

- Outlook COM capability/status

- classifier version

- last training time if available

- last sync time if available

- sender intelligence cache status

- external AI provider configured/not configured

2. Keep sensitive values hidden. Do not expose API keys or raw email bodies.

3. Restrict diagnostics to admin users if auth roles exist.

4. Add or update tests where practical.

5. Update docs/DEPLOYMENT.md troubleshooting section.

Report:

- files changed

- diagnostics fields added

- tests run

- sensitive data protections

## Day 24, Wednesday, June 10, 2026

### Claude prompt

Today’s goal is to design second-environment install testing.

Please create a clean install test plan for a Windows environment that is not the dev machine.

Include:

- preconditions

- how to install

- how to launch

- what files should be created locally

- how login should work

- how database initialization should work

- how .env or config should be handled

- Outlook Graph expectations

- Outlook COM expectations

- Windows permission issues

- firewall or localhost issues

- how to collect logs safely

- pass/fail criteria

- rollback steps

Do not write code. Make it usable by Brian or a colleague.

### Codex prompt

Today’s task is to improve clean-install documentation and packaging checks.

Please inspect:

- docs/DEPLOYMENT.md

- build scripts

- run_desktop.py

- bundled_secrets.py

- database initialization

- config handling

- updater.py

Tasks:

1. Add a clean Windows install test plan to docs/DEPLOYMENT.md.

2. Document expected local files and database location.

3. Document how config and .env are handled.

4. Document common Windows issues:

- permissions

- antivirus

- localhost/firewall

- Outlook COM unavailable

- Graph auth issues

5. Add a troubleshooting section.

6. If there is an easy code improvement to make startup errors clearer, implement it with tests if possible.

Do not make major packaging rewrites.

Report:

- files changed

- install test docs added

- startup clarity improvements

- tests run

## Day 25, Thursday, June 11, 2026

### Claude prompt

Today’s goal is to write in-app guidance copy.

Please draft concise in-app help text for ReplyRight.

Needed sections:

- What confidence means

- What “Needs Human Review” means

- What risk flags mean

- How to use suggested replies

- Why the app may be wrong

- How to correct a classification

- What not to do

- Privacy note

- No automatic sending note

The language should be clear for hotel colleagues. It should not sound like a technical manual. Keep it direct and professional.

### Codex prompt

Today’s task is to add or improve in-app help text for beta users.

Please inspect the UI in main.py or related templates.

Tasks:

1. Add concise help text explaining:

- confidence labels

- needs human review

- risk flags

- suggested replies

- corrections

- privacy

- no automatic sending

2. Place the help where users will actually see it, such as an info panel, help modal, or operations guide link.

3. Keep text concise and non-technical.

4. Update docs/OPERATIONS_GUIDE.md with the same guidance.

5. Add tests only if routes or rendering logic change.

Do not add a complex help system.

Report:

- files changed

- help text locations

- tests run

## Day 26, Friday, June 12, 2026

### Claude prompt

Today’s goal is to prepare for the first trusted-colleague beta session.

Please create a beta session script Brian can follow with one trusted colleague.

Include:

- what to say at the start

- what to demonstrate

- what the colleague should try

- which email types to test

- how to collect feedback

- what questions to ask afterward

- what issues require immediate stop

- what issues are acceptable

- what Brian should record after the session

Do not write code. Make this a practical session guide.

### Codex prompt

Today’s task is to add a beta session guide and issue template.

Please create or update:

- docs/BETA_SESSION_GUIDE.md

- docs/BETA_EVALUATION.md

Add:

1. trusted-colleague session script

2. test scenarios

3. feedback questions

4. stop conditions

5. post-session summary template

6. issue categories:

- classification wrong

- confidence unclear

- risk missed

- reply unusable

- UI confusing

- install issue

- performance issue

- privacy concern

If GitHub issue templates exist, add or update a beta feedback issue template.

Do not change app behavior today unless needed for docs links.

Report:

- files changed

- beta guide location

- issue template added or not added

## Day 27, Saturday, June 13, 2026

### Claude prompt

Today’s goal is to analyze beta feedback.

Assume Brian has run or is about to run a colleague beta session.

Please create a feedback analysis framework.

Group feedback into:

- critical safety issue

- classification defect

- UX confusion

- workflow friction

- reply quality issue

- training data opportunity

- documentation issue

- nice-to-have feature

For each group, define:

1. severity

2. whether it blocks further beta

3. whether Codex should fix immediately

4. whether it should become training data

5. whether it should be deferred

Also produce a one-page post-beta review template.

### Codex prompt

Today’s task is to add beta feedback triage documentation and, if feedback already exists in repo notes, organize it.

Please update:

- docs/BETA_EVALUATION.md

- docs/BETA_SESSION_GUIDE.md

- issue templates if present

Add:

- feedback severity categories

- beta blocker definition

- immediate fix definition

- defer definition

- training data opportunity definition

- post-beta review template

If there are existing beta notes or evaluation files, do not delete them. Add structure around them.

No app behavior changes unless fixing a documented beta blocker.

Report:

- files changed

- beta feedback triage added

- any blocker found

## Day 28, Sunday, June 14, 2026

### Claude prompt

Today’s goal is Week 4 stabilization.

Please review the trusted-colleague beta readiness pipeline and produce a stabilization plan.

Assess:

- onboarding docs

- diagnostics page

- clean install docs

- in-app help

- beta session guide

- feedback triage

- known bugs

- test status

- whether a second colleague can be added next week

Give:

1. freeze list

2. patch list

3. defer list

4. risks

5. go/no-go recommendation

### Codex prompt

Today’s task is Week 4 stabilization only.

Please run relevant tests and patch only:

- diagnostics page bugs

- docs inaccuracies

- onboarding guide issues

- beta guide issues

- in-app help text issues

- clean install docs issues

- broken links

Do not add new features today.

Do not add reply sending.

Do not start analytics work until Week 5.

Report:

- files changed

- tests run

- whether trusted beta package is coherent

- remaining blockers

# Week 5: Metrics and analytics for pilot readiness

## Day 29, Monday, June 15, 2026

### Claude prompt

Today’s goal is to define formal metrics for ReplyRight.

Please create the official metric dictionary.

Metrics:

- total emails analyzed

- high-confidence percentage

- low-confidence percentage

- needs-human-review percentage

- urgency correction rate

- owner correction rate

- category correction rate

- contact type correction rate

- risk flag miss rate

- false positive risk flag rate

- reply copied as-is rate

- reply copied with edits rate

- reply rejected rate

- average estimated time saved

- external AI usage rate

- local-only classification rate

- correction rate by sender domain

- correction rate by category

- SLA risk count

- critical miss count

For each metric, define:

1. formula

2. data source

3. display label

4. owner

5. target direction

6. warning threshold

7. why it matters

### Codex prompt

Today’s task is to add the metrics dictionary and prepare analytics support.

Please inspect:

- database.py

- main.py admin dashboard

- feedback storage

- analysis storage

- docs/ARCHITECTURE.md

- docs/OPERATIONS_GUIDE.md

Tasks:

1. Add docs/METRICS.md with formal metric definitions.

2. Confirm which metrics can already be calculated from current data.

3. Add TODO notes or docs for metrics that require additional fields.

4. If there is already an admin stats endpoint, add missing simple metrics that are easy and safe:

- total emails analyzed

- low-confidence count

- feedback correction counts

- needs-human-review count if available

5. Do not build a full analytics suite today.

6. Add tests if endpoint behavior changes.

Report:

- files changed

- metrics documented

- metrics implemented today

- tests run

- metrics blocked by missing data

## Day 30, Tuesday, June 16, 2026

### Claude prompt

Today’s goal is to design correction rate by category analytics.

Please define how the admin dashboard should show category correction performance.

Include:

- chart/table design

- fields needed

- formula

- filters

- date range handling

- minimum sample warning

- how to interpret high correction rate

- how this should feed classifier retraining

- how this should feed prompt tuning

- how this should feed taxonomy/rule updates

Do not write code. Give Codex an implementation spec.

### Codex prompt

Today’s task is to implement or prepare correction rate by category analytics.

Please inspect:

- feedback_events handling

- database.py

- supabase_client.py if metrics come from Supabase

- main.py admin dashboard

- docs/METRICS.md

Tasks:

1. Add backend calculation for correction rate by category if data exists.

2. Add admin UI table or chart showing:

- category

- total reviewed

- corrected count

- correction rate

- sample size warning

3. If historical data is insufficient, show graceful empty state.

4. Add or update tests for the metric calculation.

5. Update docs/METRICS.md.

Do not add complex chart libraries unless already used.

Report:

- files changed

- metric implemented

- tests run

- limitations

## Day 31, Wednesday, June 17, 2026

### Claude prompt

Today’s goal is to design correction rate by owner analytics.

Please define how ReplyRight should show owner assignment quality.

Owners may include departments such as:

- Reservations

- Front Office

- Personal Concierge

- Sales

- Finance

- Management

- Other or unresolved

Define:

1. correction rate formula

2. chart/table layout

3. owner confusion matrix design

4. minimum sample warnings

5. how to spot recurring routing mistakes

6. how sender intelligence should use this

7. how shared rules should use this

Do not write code. Give Codex a direct implementation spec.

### Codex prompt

Today’s task is to implement or prepare correction rate by owner analytics.

Please inspect:

- database feedback storage

- Supabase feedback_events if used

- main.py admin dashboard

- sender_intelligence.py

- docs/METRICS.md

Tasks:

1. Add backend calculation for owner correction rate.

2. Add admin UI table or simple heatmap if feasible:

- predicted owner

- corrected owner

- count

- correction rate

3. Show sample size warnings.

4. If data is missing, show graceful empty state.

5. Add or update tests.

6. Update docs/METRICS.md.

Do not rewrite sender intelligence today, but note where owner correction analytics could improve it.

Report:

- files changed

- owner metric implemented

- tests run

- known gaps

## Day 32, Thursday, June 18, 2026

### Claude prompt

Today’s goal is to design urgency correction analytics.

Please define how ReplyRight should evaluate urgency quality.

Focus especially on:

- urgency too low

- urgency too high

- critical misses

- same-day arrival missed

- VIP urgency missed

- billing/legal/ADA/medical risk under-prioritized

Define:

1. correction matrix

2. severity weighting

3. what counts as critical

4. dashboard design

5. alert thresholds

6. how this should tune urgency_engine.py

7. how this should tune local classifier thresholds

Do not write code. Give Codex a practical implementation spec.

### Codex prompt

Today’s task is to implement or prepare urgency correction analytics.

Please inspect:

- urgency_engine.py

- local_classifier.py

- feedback storage

- main.py admin dashboard

- docs/METRICS.md

Tasks:

1. Add backend calculation for urgency correction rate.

2. Add urgency confusion matrix data if feasible:

- predicted urgency

- corrected urgency

- count

3. Highlight cases where corrected urgency is higher than predicted.

4. Mark severe under-prioritization as important.

5. Add admin UI table/chart.

6. Add or update tests.

7. Update docs/METRICS.md.

Do not tune urgency rules today unless an obvious bug is found.

Report:

- files changed

- urgency analytics added

- tests run

- under-prioritization risks found

## Day 33, Friday, June 19, 2026

### Claude prompt

Today’s goal is to design confidence trend analytics.

Please define how ReplyRight should track confidence over time.

Include:

- average confidence by day

- low-confidence percentage by day

- human-review percentage by day

- confidence by category

- confidence by owner

- confidence by contact type

- confidence before and after retraining

- how to avoid misleading charts with small samples

Define dashboard copy and interpretation guidance.

### Codex prompt

Today’s task is to add or prepare confidence trend analytics.

Please inspect:

- stored analysis confidence fields

- database.py

- main.py admin dashboard

- docs/METRICS.md

Tasks:

1. Add calculation for low-confidence percentage over time if timestamps and confidence exist.

2. Add a simple admin chart/table for recent confidence trend.

3. Add empty state if historical data is unavailable.

4. Add sample size warnings.

5. Add tests for metric calculations if practical.

6. Update docs/METRICS.md.

Keep this lightweight. Do not overbuild analytics.

Report:

- files changed

- confidence trend added

- tests run

- missing data limitations

## Day 34, Saturday, June 20, 2026

### Claude prompt

Today’s goal is to review the first serious metrics batch.

Please create a weekly metrics review template.

The review should answer:

- how many emails were analyzed

- what percentage were high confidence

- what percentage needed human review

- what categories were corrected most

- what owners were corrected most

- whether urgency was undercalled

- what risk flags were missed

- how many replies were usable

- how much time was saved

- whether the model improved

- what the top 5 failure patterns are

- what to fix next week

Also define how to choose between fixing:

- rules

- signal extraction

- urgency engine

- local classifier

- sender intelligence

- prompt templates

- UX explanation

### Codex prompt

Today’s task is to add a weekly metrics review template.

Please update:

- docs/METRICS.md

- docs/BETA_EVALUATION.md

- docs/OPERATIONS_GUIDE.md if relevant

Add a weekly review template covering:

- volume

- confidence

- correction rates

- human review

- risk misses

- reply usefulness

- time saved

- top failure patterns

- next fixes

If there is an admin dashboard export or metrics endpoint, document how to pull the numbers.

No major code changes today unless a metric endpoint has an obvious bug.

Report:

- files changed

- weekly review template location

- any missing metrics fields

## Day 35, Sunday, June 21, 2026

### Claude prompt

Today’s goal is Week 5 stabilization and prioritization.

Please produce a metrics-driven fix prioritization framework.

Given a list of failure patterns, define how to decide whether to:

- fix immediately

- add training examples

- adjust thresholds

- improve prompt

- create shared rule

- improve sender intelligence

- defer

Prioritize safety first:

1. legal, ADA, medical, billing, VIP, same-day arrival

2. owner routing errors

3. category errors

4. reply tone issues

5. nice-to-have analytics

Do not write code. Give Codex a Week 5 stabilization prompt.

### Codex prompt

Today’s task is Week 5 stabilization.

Please run relevant tests and patch only:

- metric calculation bugs

- dashboard display bugs

- docs inaccuracies

- broken analytics empty states

- broken feedback/correction aggregation

Do not add new metric categories today.

Do not add reply sending.

Do not start reply prompt routing until Week 6.

Report:

- files changed

- tests run

- metrics dashboard stability

- top unresolved analytics gaps

# Week 6: Reply quality system

## Day 36, Monday, June 22, 2026

### Claude prompt

Today’s goal is to design ReplyRight reply tone profiles.

Please create the official reply tone profile system.

Profiles:

- luxury_guest_facing

- internal_operations

- travel_advisor

- billing_resolution

- service_recovery

- concierge

- executive_vip

- short_acknowledgment

- policy_clarification

- no_action_or FYI

For each profile, define:

1. when to use it

2. tone guidance

3. length guidance

4. phrases to prefer

5. phrases to avoid

6. policy risks

7. example opening

8. example closing

9. whether manager review is recommended

Keep language appropriate for a luxury hotel operation.

### Codex prompt

Today’s task is to add reply tone profile documentation and, if appropriate, constants/config scaffolding.

Please inspect:

- ai.py

- taxonomy_meta.py

- prompt_versions handling

- docs/OPERATIONS_GUIDE.md

- docs/ARCHITECTURE.md

Tasks:

1. Add docs/REPLY_TONE_PROFILES.md.

2. Define tone profiles:

- luxury_guest_facing

- internal_operations

- travel_advisor

- billing_resolution

- service_recovery

- concierge

- executive_vip

- short_acknowledgment

- policy_clarification

3. If the app already has prompt routing, add constants or metadata for these profiles without breaking current behavior.

4. Do not overhaul prompt generation today.

5. Update docs/ARCHITECTURE.md if tone profiles become part of architecture.

Run tests if code changes.

Report:

- files changed

- tone profiles documented

- code scaffolding added or not added

- tests run

## Day 37, Tuesday, June 23, 2026

### Claude prompt

Today’s goal is to design prompt routing by category and contact type.

Please define how ReplyRight should choose a reply prompt.

Inputs:

- category

- contact type

- owner

- urgency

- risk flags

- travel program

- sender domain

- human review status

Define routing for:

- billing dispute

- refund request

- VIP travel advisor

- internal operations

- concierge request

- complaint/service recovery

- ADA/accessibility

- medical/safety

- same-day arrival

- group inquiry

- no-action email

For each route, define:

1. tone profile

2. manager review requirement

3. whether AI reply should be suppressed

4. warning labels

5. prompt instructions

6. policy constraints

### Codex prompt

Today’s task is to implement or prepare reply prompt routing by category and contact type.

Please inspect:

- ai.py

- taxonomy_meta.py

- prompt_versions in Supabase integration

- main.py analysis endpoints

- docs/REPLY_TONE_PROFILES.md

Tasks:

1. Add routing logic or metadata that maps category/contact type/risk flags to a reply tone profile.

2. Ensure risky categories can require human review before using a draft.

3. Do not suppress all drafts unless risk requires it.

4. Add clear warning labels for high-risk reply drafts.

5. Preserve existing AI fallback behavior.

6. Add or update tests for prompt route selection if code changes.

7. Update docs/REPLY_TONE_PROFILES.md and docs/ARCHITECTURE.md.

Do not add send functionality.

Report:

- files changed

- routing added

- tests run

- categories still using default route

## Day 38, Wednesday, June 24, 2026

### Claude prompt

Today’s goal is to define prompt version tracking.

Please design prompt version metadata for ReplyRight.

For each prompt version, track:

- prompt_id

- prompt_name

- version

- category

- contact_type

- tone_profile

- active

- created_at

- created_by

- notes

- reply acceptance rate

- rejection rate

- common rejection reasons

- last reviewed

- safe for high-risk categories or not

Define:

1. storage expectations

2. admin UI expectations

3. version activation rules

4. rollback behavior

5. audit logging

6. performance metrics

7. what Codex should implement first

### Codex prompt

Today’s task is to improve prompt version documentation and, if partially implemented, admin visibility.

Please inspect:

- supabase_client.py

- prompt_versions usage

- ai.py

- main.py admin UI

- docs/REPLY_TONE_PROFILES.md

- docs/ARCHITECTURE.md

Tasks:

1. Document prompt version fields and lifecycle.

2. If prompt_versions already exists in code, expose basic admin visibility:

- prompt name

- version

- category/contact type

- active status

3. Add audit logging for prompt activation if activation exists.

4. Do not build a complex prompt editor unless already mostly present.

5. Add or update tests if behavior changes.

Report:

- files changed

- prompt version docs added

- admin visibility added or deferred

- tests run

## Day 39, Thursday, June 25, 2026

### Claude prompt

Today’s goal is to design reply feedback capture.

Please define the reply feedback system.

Feedback options:

- copied_as_is

- copied_with_edits

- rejected

- regenerated

- too_long

- too_short

- too_cold

- too_flowery

- too_generic

- missing_detail

- wrong_policy

- overpromised

- bad_tone

- good_tone

- useful_summary

- bad_summary

Define:

1. UI design

2. database fields

3. Supabase fields if needed

4. whether it feeds prompt performance

5. whether it feeds classifier training

6. whether it should affect future prompt routing

7. how to avoid making feedback annoying

Do not write code. Give Codex an implementation spec.

### Codex prompt

Today’s task is to add or improve reply feedback capture.

Please inspect:

- main.py UI and feedback endpoints

- database.py

- supabase_client.py feedback_events

- ai.py reply generation

- docs/REPLY_TONE_PROFILES.md

- docs/METRICS.md

Tasks:

1. Add feedback options for suggested replies:

- copied as-is

- copied with edits

- rejected

- regenerated

- too long

- too short

- too cold

- too generic

- policy issue

- missing detail

2. Store reply feedback without raw email bodies.

3. Connect reply feedback to prompt version if prompt version is known.

4. Add simple admin metric if easy:

- reply accepted

- reply edited

- reply rejected

5. Add or update tests.

6. Update docs/METRICS.md and docs/REPLY_TONE_PROFILES.md.

Do not add sending.

Report:

- files changed

- reply feedback captured

- tests run

- metrics added

## Day 40, Friday, June 26, 2026

### Claude prompt

Today’s goal is to define reply risk warnings.

Please design a warning system that flags dangerous AI-draft content.

Warnings should trigger when a draft mentions or implies:

- refund

- compensation

- waived charge

- legal position

- ADA commitment

- medical accommodation

- guaranteed upgrade

- guaranteed room assignment

- guaranteed early check-in

- guaranteed late checkout

- billing promise

- credit card authorization

- manager approval

- policy exception

For each warning, define:

1. trigger pattern

2. warning text

3. severity

4. whether manager review is required

5. whether draft should still be shown

6. whether user must acknowledge before copying

Do not write code. Give Codex a practical implementation spec.

### Codex prompt

Today’s task is to add reply draft risk warnings.

Please inspect:

- ai.py

- main.py reply draft display

- taxonomy_meta.py risk flags

- signal_extractor.py if reusable

- docs/REPLY_TONE_PROFILES.md

- docs/SECURITY_AND_PRIVACY.md

- tests for AI/reply generation

Tasks:

1. Add lightweight post-generation scanning for risky promise language in suggested replies.

2. Warn on:

- refunds

- compensation

- waived charges

- legal statements

- ADA commitments

- medical accommodations

- guaranteed upgrades

- guaranteed room assignment

- guaranteed early check-in

- guaranteed late checkout

- billing promises

3. Display warnings near the draft.

4. Do not block all drafts unless severity is high.

5. Add or update tests.

6. Update docs.

Do not add send functionality.

Report:

- files changed

- warnings added

- tests run

- false positive considerations

## Day 41, Saturday, June 27, 2026

### Claude prompt

Today’s goal is to create a reply quality evaluation test.

Please design a 40-email reply draft evaluation.

Include examples by type:

- travel advisor

- guest question

- billing dispute

- refund request

- complaint

- VIP arrival

- concierge request

- internal operations

- ADA/accessibility

- same-day arrival

For each draft, score:

- accurate

- appropriate tone

- policy safe

- concise enough

- warm enough

- no overpromise

- usable as-is

- usable with edits

- rejected

Define pass/fail thresholds and how to use results for prompt tuning.

### Codex prompt

Today’s task is to add a reply quality evaluation template.

Please update or create:

- docs/REPLY_EVALUATION.md

- docs/BETA_EVALUATION.md

Add:

- 40-email reply quality test plan

- scoring rubric

- pass/fail thresholds

- policy safety checklist

- prompt tuning notes

- reply feedback reason codes

No app behavior changes today unless fixing obvious docs links.

Report:

- files changed

- reply evaluation template location

- follow-up implementation gaps

## Day 42, Sunday, June 28, 2026

### Claude prompt

Today’s goal is Week 6 reply system stabilization.

Please review the reply quality system and identify what is ready versus risky.

Assess:

- tone profiles

- prompt routing

- prompt versioning

- reply feedback

- reply risk warnings

- reply evaluation template

- no-send safety

- audit needs

Give:

1. must-fix before wider beta

2. can-use-now

3. should-defer

4. safety risks

5. Codex stabilization prompt

### Codex prompt

Today’s task is Week 6 stabilization.

Patch only:

- reply feedback bugs

- reply warning bugs

- prompt routing bugs

- docs inaccuracies

- tests broken by reply-system changes

Do not add sending.

Do not start operational queue work until Week 7.

Tasks:

1. Run relevant tests.

2. Fix failures.

3. Ensure docs clearly state drafts must be reviewed.

4. Ensure risky draft warnings are documented.

5. Ensure no automatic send pathway was introduced.

Report:

- files changed

- tests run

- reply system stability

- remaining risks

# Week 7: Operational workflow features

## Day 43, Monday, June 29, 2026

### Claude prompt

Today’s goal is to design action recommendations.

Please define action recommendation types for ReplyRight.

Examples:

- reply_to_guest

- forward_to_reservations

- forward_to_front_office

- loop_personal_concierge

- escalate_to_manager

- verify_reservation

- verify_payment_authorization

- review_folio

- add_or_check_trace

- request_missing_information

- no_action_required

- monitor_thread

- wait_for_guest_response

For each action, define:

1. label

2. when to recommend

3. owner

4. required details

5. risk level

6. human review requirement

7. example explanation

8. whether it can be completed inside ReplyRight now or only outside the app

Do not write code. Give Codex an implementation spec.

### Codex prompt

Today’s task is to add action recommendation support.

Please inspect:

- ai.py analysis result structure

- taxonomy_meta.py owner/category metadata

- signal_extractor.py

- hotel_entities.py

- main.py email detail UI

- database.py

Tasks:

1. Add a lightweight action_recommendation field to analysis results if not present.

2. Generate action recommendations from existing category, owner, risk flags, contact type, and signals.

3. Recommended actions should be advisory only.

4. Display action recommendation in the email detail view.

5. Add explanation text.

6. Add or update tests.

7. Update docs/ARCHITECTURE.md and docs/OPERATIONS_GUIDE.md.

Do not implement actual forwarding, sending, reservation changes, or Outlook modifications.

Report:

- files changed

- actions added

- tests run

- limitations

## Day 44, Tuesday, June 30, 2026

### Claude prompt

Today’s goal is to design owner-specific task summaries.

Please define task summary formats for each owner.

Owners:

- Reservations

- Front Office

- Personal Concierge

- Sales

- Finance

- Management

- Other

For each owner, define what information should be extracted and shown.

Examples:

Reservations:

- dates

- room type

- rate/program

- confirmation number

- missing booking details

Front Office:

- arrival time

- billing instruction

- trace request

- room assignment concern

Finance:

- folio

- refund

- authorization

- payment link

- charge dispute

Create structured output examples for each.

### Codex prompt

Today’s task is to add owner-specific task summaries.

Please inspect:

- taxonomy_meta.py owners

- hotel_entities.py

- signal_extractor.py

- travel_programs.py

- ai.py

- main.py UI

- tests

Tasks:

1. Add task_summary generation based on predicted owner.

2. Include relevant structured fields when available:

- dates

- confirmation number

- guest name if safely available

- room type

- program

- payment/billing signals

- risk flags

3. Display task summary in email detail.

4. Keep summaries advisory and non-destructive.

5. Add or update tests.

6. Update docs/OPERATIONS_GUIDE.md.

Do not store or log raw email bodies unnecessarily.

Report:

- files changed

- owner summaries added

- tests run

- missing entity limitations

## Day 45, Wednesday, July 1, 2026

### Claude prompt

Today’s goal is to design SLA countdown behavior.

Please define SLA countdown rules using:

- category base SLA

- urgency level

- contact type multiplier

- risk flag override

- arrival window

- after-hours consideration

Define:

1. displayed SLA label

2. due time calculation

3. overdue state

4. due soon state

5. management notification recommendation

6. sorting behavior

7. edge cases when received_at is missing

8. how to avoid giving false precision

Do not write code. Give Codex a clear implementation spec.

### Codex prompt

Today’s task is to add or polish SLA countdown display.

Please inspect:

- taxonomy_meta.py get_effective_sla_hours

- urgency_engine.py

- database email timestamp fields

- main.py UI

- tests for taxonomy_meta

Tasks:

1. Calculate SLA due time from received timestamp and effective SLA hours where possible.

2. Display:

- SLA target

- due soon

- overdue

- management notification if applicable

3. Handle missing timestamps gracefully.

4. Ensure urgency 5 and urgency 4 caps are respected if already defined.

5. Add or update tests.

6. Update docs/OPERATIONS_GUIDE.md.

Do not create notifications or background jobs today unless they already exist.

Report:

- files changed

- SLA countdown added

- tests run

- edge cases

## Day 46, Thursday, July 2, 2026

### Claude prompt

Today’s goal is to design operational queue views.

Please define queue views for ReplyRight.

Views:

- Immediate

- Today

- Overdue

- Waiting on Guest

- Waiting on Internal Team

- Billing Risk

- VIP / Travel Advisor

- Complaints

- Low Confidence

- Needs Human Review

- No Action Likely

For each queue, define:

1. filter logic

2. sort order

3. visible columns

4. empty state

5. warning labels

6. whether normal users or admins see it

7. how it supports hotel workflow

Do not write code. Give Codex an implementation-ready spec.

### Codex prompt

Today’s task is to add operational queue views.

Please inspect:

- main.py dashboard UI

- database query functions

- analysis fields

- taxonomy_meta.py

- docs/OPERATIONS_GUIDE.md

Tasks:

1. Add queue filters or tabs for:

- Immediate

- Today

- Overdue

- Billing Risk

- VIP / Travel Advisor

- Complaints

- Low Confidence

- Needs Human Review

- No Action Likely if supported

2. Use existing fields where possible.

3. Sort by urgency, SLA status, and received time.

4. Add graceful empty states.

5. Add or update tests if backend endpoints change.

6. Update docs/OPERATIONS_GUIDE.md.

Do not modify Outlook mailbox state.

Report:

- files changed

- queue views added

- tests run

- unsupported queues

## Day 47, Friday, July 3, 2026

### Claude prompt

Today’s goal is to improve duplicate and follow-up detection design.

Please define duplicate/follow-up detection rules.

Signals:

- same sender

- same subject

- same confirmation number

- same guest name

- same dates

- same room type

- follow-up language

- “checking in”

- “following up”

- “any update”

- multiple messages in short time

- forwarded thread

Define:

1. duplicate versus follow-up

2. confidence levels

3. UI label

4. when to suppress as no-action

5. when not to suppress

6. how to avoid missing urgent follow-ups

7. how this should feed urgency

8. tests Codex should add

### Codex prompt

Today’s task is to improve duplicate and follow-up detection.

Please inspect:

- signal_extractor.py

- hotel_entities.py

- database email/thread fields

- ai.py analysis pipeline

- urgency_engine.py

- tests for signal_extractor and urgency_engine

Tasks:

1. Improve detection of follow-up language if needed.

2. Use available thread, sender, subject, confirmation number, or entity data to identify likely duplicate/follow-up emails.

3. Add fields or labels:

- likely_follow_up

- likely_duplicate

- related_thread_hint if safe

4. Ensure urgent follow-ups are not incorrectly buried.

5. Add or update tests.

6. Update docs/ARCHITECTURE.md and docs/OPERATIONS_GUIDE.md.

Do not delete or archive duplicates automatically.

Report:

- files changed

- duplicate/follow-up behavior

- tests run

- false positive risks

## Day 48, Saturday, July 4, 2026

### Claude prompt

Today’s goal is to create an operational workflow test.

Please design a live workflow test where Brian uses ReplyRight queue-first instead of Outlook-first.

Test should cover:

- opening the dashboard

- reviewing Immediate queue

- reviewing Needs Human Review

- processing Billing Risk

- processing VIP/Travel Advisor

- reviewing Low Confidence

- checking action recommendations

- using suggested replies

- submitting corrections

- recording time saved

Define:

1. sample size

2. pass/fail criteria

3. workflow friction scoring

4. what to record

5. what blocks small-team pilot

### Codex prompt

Today’s task is to add an operational workflow test template.

Please update:

- docs/BETA_EVALUATION.md

- docs/OPERATIONS_GUIDE.md

Add a queue-first workflow test covering:

- Immediate

- Overdue

- Needs Human Review

- Billing Risk

- VIP/Travel Advisor

- Complaints

- Low Confidence

- action recommendations

- task summaries

- SLA countdowns

- corrections

No app behavior changes today unless documentation exposes broken links.

Report:

- files changed

- workflow test template location

- any implementation gaps

## Day 49, Sunday, July 5, 2026

### Claude prompt

Today’s goal is Week 7 stabilization.

Please assess whether ReplyRight now feels like a usable operational triage dashboard.

Review:

- action recommendations

- owner task summaries

- SLA countdowns

- queue views

- duplicate/follow-up detection

- workflow test

- UI clarity

- safety

Give:

1. what is ready

2. what is confusing

3. what is risky

4. what should be fixed before adding more model maturity work

5. Codex stabilization prompt

### Codex prompt

Today’s task is Week 7 stabilization.

Patch only:

- broken queue filters

- broken SLA display

- action recommendation bugs

- task summary bugs

- duplicate/follow-up bugs

- docs inaccuracies

- tests broken by Week 7 work

Do not add new feature categories.

Do not start model comparison until Week 8.

Tasks:

1. Run relevant tests.

2. Fix failures.

3. Check UI empty states.

4. Check docs match implementation.

Report:

- files changed

- tests run

- operational workflow stability

- remaining blockers

# Week 8: Local model maturity and reduced API dependency

## Day 50, Monday, July 6, 2026

### Claude prompt

Today’s goal is to expand the training data strategy.

Please design a larger completed-email import and labeling plan.

Assume Brian may import several thousand completed hotel emails.

Define:

1. safe export method

2. PII redaction requirements

3. deduplication approach

4. sampling strategy

5. class balancing strategy

6. Claude labeling role

7. ChatGPT critic role

8. human review role

9. agreement thresholds

10. examples that should be excluded

11. how to avoid training on bad historical replies

12. how to measure whether added data improves the classifier

### Codex prompt

Today’s task is to harden documentation and tooling for larger completed-email training imports.

Please inspect:

- training_pipeline.py

- redaction.py

- scripts/export_for_labeling.py

- scripts/import_labels.py

- docs/TRAINING_PIPELINE.md

- tests for redaction and training pipeline

Tasks:

1. Document large import workflow for several thousand completed emails.

2. Confirm redaction runs before export/upload where intended.

3. Confirm no raw email bodies are logged.

4. Add warnings about bad historical examples and label quality.

5. Add or update tests for redaction edge cases if gaps are obvious.

6. Do not build a massive new importer unless already scaffolded.

Report:

- files changed

- large-import docs updated

- redaction tests run

- remaining data-quality risks

## Day 51, Tuesday, July 7, 2026

### Claude prompt

Today’s goal is to design held-out evaluation.

Please define a held-out test strategy for ReplyRight’s local classifier.

Include:

- what data should be held out

- how much should be held out

- stratification by category/owner/urgency

- how to prevent leakage

- how to handle duplicate threads

- metrics to calculate

- minimum acceptable performance

- special handling for rare risk categories

- how to compare candidate versus current model

- how to document evaluation results

Do not write code. Give Codex a clear implementation plan.

### Codex prompt

Today’s task is to add or prepare held-out evaluation support.

Please inspect:

- local_classifier.py

- training data loading

- classifier training endpoint

- docs/CLASSIFIER.md

- tests for local classifier

Tasks:

1. Document held-out evaluation strategy in docs/CLASSIFIER.md.

2. If practical, add optional held-out split reporting to training.

3. Ensure duplicate/thread leakage is considered or documented.

4. Add metrics for held-out accuracy if implemented.

5. Add or update tests.

6. Do not replace the current classifier architecture.

Report:

- files changed

- held-out evaluation added or documented

- tests run

- limitations

## Day 52, Wednesday, July 8, 2026

### Claude prompt

Today’s goal is to design model comparison.

Please define how ReplyRight should compare:

- baseline heuristic

- current local model

- previous local model

- candidate local model

For each model, compare:

- urgency accuracy

- owner accuracy

- category accuracy

- low-confidence rate

- under-prioritized urgency count

- risk-category performance

- correction rate after deployment

- inference speed

- external API reduction

Define:

1. comparison table

2. promotion criteria

3. rollback criteria

4. admin UI design

5. audit record requirements

### Codex prompt

Today’s task is to prepare model comparison support.

Please inspect:

- local_classifier.py

- database.py model storage

- admin classifier health UI

- docs/CLASSIFIER.md

Tasks:

1. Document model comparison strategy.

2. If current/previous model metadata already exists, expose a simple comparison view:

- current version

- previous version

- training date

- training example count

- CV metrics

3. Do not implement a full candidate registry unless it is straightforward from existing code.

4. Add rollback documentation if not already clear.

5. Add tests if backend behavior changes.

Report:

- files changed

- comparison support added or documented

- tests run

- remaining work for candidate promotion

## Day 53, Thursday, July 9, 2026

### Claude prompt

Today’s goal is to design candidate model promotion.

Please define a deliberate model promotion workflow.

Steps:

1. train candidate

2. evaluate candidate

3. compare to current

4. review warnings

5. review risk-category performance

6. promote candidate

7. store previous model for rollback

8. audit promotion

9. monitor post-promotion correction rate

Define:

- who can promote

- what blocks promotion

- what warnings require acknowledgement

- rollback process

- admin UI copy

- audit fields

### Codex prompt

Today’s task is to implement or document model promotion flow.

Please inspect:

- local_classifier.py

- database.py

- main.py admin classifier training

- auth roles

- audit logging

- docs/CLASSIFIER.md

Tasks:

1. If the app currently trains directly into active model, document that clearly.

2. If feasible, add a candidate model concept without destabilizing current training.

3. Add admin confirmation or warning before replacing active model if not present.

4. Ensure previous model is preserved for rollback.

5. Add audit record for training and promotion if audit system supports it.

6. Add or update tests.

7. Update docs/CLASSIFIER.md.

If candidate model support is too large, document the future design and only add safer confirmation/audit behavior.

Report:

- files changed

- promotion behavior

- tests run

- deferred candidate features

## Day 54, Friday, July 10, 2026

### Claude prompt

Today’s goal is to design threshold tuning.

Please define how ReplyRight should tune confidence thresholds.

Include:

- urgency thresholds

- owner thresholds

- category thresholds

- rare class thresholds

- high-risk category thresholds

- contact type thresholds

- when to lower a threshold

- when to raise a threshold

- how to avoid hiding uncertainty

- how to evaluate threshold changes

- what metrics must be reviewed after tuning

Do not write code. Give Codex a practical threshold tuning spec.

### Codex prompt

Today’s task is to document and, if safe, improve confidence threshold tuning.

Please inspect:

- local_classifier.py threshold logic

- taxonomy_meta.py risk/category metadata

- admin classifier health UI

- docs/CLASSIFIER.md

Tasks:

1. Document current thresholds clearly.

2. Add comments or constants if thresholds are hard to understand.

3. Ensure rare category thresholds are documented.

4. Ensure risk-sensitive classes remain conservative.

5. If there is no admin threshold editor, do not build one today unless trivial.

6. Add tests for threshold behavior if missing.

7. Update docs/CLASSIFIER.md.

Report:

- files changed

- threshold documentation

- tests run

- any threshold changes made

## Day 55, Saturday, July 11, 2026

### Claude prompt

Today’s goal is to define API reduction metrics.

Please design how ReplyRight should measure reduced external AI dependency.

Metrics:

- total emails analyzed

- emails classified local-only

- emails using external AI

- emails skipped external AI due to high confidence

- external AI used for reply only

- external AI used for summary only

- external AI failed

- estimated cost avoided

- low-confidence emails requiring AI

Define:

1. formulas

2. data fields needed

3. admin dashboard display

4. privacy implications

5. target milestones

### Codex prompt

Today’s task is to add or prepare external AI usage metrics.

Please inspect:

- ai.py provider selection

- confidence-based AI skip logic

- database analysis storage

- main.py admin dashboard

- docs/METRICS.md

- docs/SECURITY_AND_PRIVACY.md

Tasks:

1. Track or expose whether external AI was used for each analysis if already available.

2. Add metrics:

- local-only classification count

- external AI used count

- external AI skipped due to confidence

3. Add admin display if straightforward.

4. Do not log prompts or raw email bodies.

5. Add or update tests.

6. Update docs/METRICS.md and docs/SECURITY_AND_PRIVACY.md.

Report:

- files changed

- metrics added

- tests run

- privacy safeguards

## Day 56, Sunday, July 12, 2026

### Claude prompt

Today’s goal is Week 8 model maturity review.

Please assess whether ReplyRight’s local model system is mature enough for wider beta.

Review:

- larger import plan

- held-out evaluation

- model comparison

- promotion flow

- threshold tuning

- API reduction metrics

- classifier health warnings

- rollback

- risk-category performance

Give:

1. what is production-ready

2. what is beta-ready

3. what is still experimental

4. what should block department rollout

5. what Codex should stabilize today

### Codex prompt

Today’s task is Week 8 stabilization.

Patch only:

- classifier metric bugs

- model comparison bugs

- threshold documentation inaccuracies

- AI usage metric bugs

- tests broken by Week 8 work

- docs mismatch

Do not introduce new model families.

Do not start security hardening until Week 9.

Report:

- files changed

- tests run

- local model maturity status

- blockers

# Week 9: Security, privacy, roles, and audit

## Day 57, Monday, July 13, 2026

### Claude prompt

Today’s goal is to design privacy modes for external AI.

Please define privacy mode settings for ReplyRight.

Modes:

1. no_external_ai

2. manual_approval_only

3. low_risk_only

4. allowed

For each mode, define:

- what external AI can do

- what external AI cannot do

- whether summaries are allowed

- whether replies are allowed

- whether classification refinement is allowed

- whether labeling export is allowed

- UI label

- admin setting

- audit requirement

- default recommendation for hotel beta

Do not write code. Give Codex an implementation spec.

### Codex prompt

Today’s task is to implement or document privacy modes for external AI.

Please inspect:

- config.py

- ai.py provider selection

- main.py settings/admin UI

- supabase_client.py

- docs/SECURITY_AND_PRIVACY.md

Tasks:

1. Add or document privacy modes:

- no_external_ai

- manual_approval_only

- low_risk_only

- allowed

2. If implementation is feasible, enforce modes in AI provider selection.

3. Ensure no_external_ai prevents external AI calls.

4. Ensure mode is visible in admin/settings.

5. Add audit logging if external AI usage is tracked.

6. Add or update tests.

7. Update docs/SECURITY_AND_PRIVACY.md and docs/OPERATIONS_GUIDE.md.

Do not remove local classifier behavior.

Report:

- files changed

- privacy modes implemented or documented

- tests run

- default mode

## Day 58, Tuesday, July 14, 2026

### Claude prompt

Today’s goal is to define a no-raw-body logging audit.

Please create a privacy audit checklist for ReplyRight logs.

Review categories:

- runtime logs

- error logs

- audit logs

- admin diagnostics

- Supabase uploads

- classifier training logs

- external AI calls

- test fixtures

- crash reports

- updater logs

Define:

1. what must never be logged

2. acceptable safe metadata

3. redaction requirements

4. grep/search patterns Codex should run

5. what should fail tests

6. what should be documented

### Codex prompt

Today’s task is to audit and harden logging privacy.

Please inspect:

- runtime_log.py

- ai.py

- graph.py

- outlook_desktop.py

- database.py

- training_pipeline.py

- redaction.py

- updater.py

- tests and fixtures

- docs/SECURITY_AND_PRIVACY.md

Tasks:

1. Search for logging of raw email bodies, full prompts, full replies, guest PII, credit cards, confirmation numbers, emails, phones.

2. Remove or redact unsafe logging.

3. Ensure runtime_log.py helpers discourage raw body logging.

4. Add or update tests for redaction/logging if practical.

5. Update docs/SECURITY_AND_PRIVACY.md with logging policy.

Do not remove useful safe metadata logging.

Report:

- files changed

- unsafe logs found and fixed

- tests run

- remaining privacy risks

## Day 59, Wednesday, July 15, 2026

### Claude prompt

Today’s goal is to strengthen PII redaction.

Please define PII redaction test cases for hotel email.

PII types:

- guest names

- email addresses

- phone numbers

- credit card numbers

- confirmation numbers

- Hilton Honors numbers

- addresses

- reservation numbers

- folio numbers

- payment links

- authorization links

- passport-like IDs if present

- signatures

For each type, define:

1. example pattern

2. expected redaction token

3. false positive risk

4. false negative risk

5. whether it should block export if detected unredacted

Do not write code. Give Codex a redaction test spec.

### Codex prompt

Today’s task is to improve PII redaction tests and coverage.

Please inspect:

- redaction.py

- training_pipeline.py

- tests/test_redaction.py

- docs/SECURITY_AND_PRIVACY.md

Tasks:

1. Add or improve tests for:

- emails

- phone numbers

- credit card numbers

- confirmation numbers

- Hilton Honors numbers if detectable

- payment/authorization links

- addresses if feasible

- guest names if current redactor supports them

2. Ensure training export uses redaction before upload/export.

3. Do not overpromise perfect name redaction if heuristic.

4. Update docs with known limitations.

Report:

- files changed

- redaction tests added

- tests run

- known limitations

## Day 60, Thursday, July 16, 2026

### Claude prompt

Today’s goal is to design role permissions.

Please define ReplyRight roles.

Roles:

- viewer

- agent

- supervisor

- admin

- developer

For each role, define permissions for:

- viewing emails

- viewing analysis

- viewing risk flags

- submitting corrections

- approving shared rules

- training classifier

- rolling back model

- viewing diagnostics

- managing users

- editing prompt versions

- installing updates

- exporting training data

- viewing audit logs

Also define least-privilege defaults.

### Codex prompt

Today’s task is to review and harden role permissions.

Please inspect:

- auth.py

- main.py route guards

- user management admin UI

- database user/session storage

- docs/SECURITY_AND_PRIVACY.md

- docs/OPERATIONS_GUIDE.md

Tasks:

1. Document current roles and permissions.

2. If roles exist, ensure sensitive admin actions are restricted:

- user management

- classifier training

- model rollback

- rule approval

- prompt activation

- diagnostics

- update install

- audit logs

3. Add route guards where missing and straightforward.

4. Add or update tests for permission checks.

5. Update docs.

Do not redesign the entire auth system unless necessary.

Report:

- files changed

- permissions hardened

- tests run

- remaining auth gaps

## Day 61, Friday, July 17, 2026

### Claude prompt

Today’s goal is to define sensitive admin tool restrictions.

Please create an admin action risk matrix.

Actions:

- train classifier

- rollback model

- approve rule

- reject rule

- activate prompt version

- invite user

- reset password

- view diagnostics

- install update

- export training data

- refresh sender intelligence

- view audit log

For each action, define:

1. allowed roles

2. audit required

3. confirmation required

4. risk if misused

5. rollback path

6. UI warning copy

### Codex prompt

Today’s task is to restrict and audit sensitive admin tools.

Please inspect:

- auth.py

- main.py admin routes

- audit logging

- database.py audit storage

- updater.py

- local_classifier.py

- supabase_client.py

- docs/SECURITY_AND_PRIVACY.md

Tasks:

1. Ensure sensitive admin actions require admin or developer role.

2. Add confirmation warnings where destructive or risky.

3. Ensure audit records are written where audit support exists:

- train classifier

- rollback model

- approve/reject rule

- activate prompt

- invite/reset user

- install update

- export training data

4. Add or update tests.

5. Update docs.

Report:

- files changed

- admin tools restricted

- audit events added

- tests run

- remaining gaps

## Day 62, Saturday, July 18, 2026

### Claude prompt

Today’s goal is to design the audit event dictionary.

Please define audit event types for ReplyRight.

Events:

- user_login

- user_logout

- user_invited

- password_reset

- classification_corrected

- feedback_submitted

- rule_approved

- rule_rejected

- classifier_trained

- model_promoted

- model_rolled_back

- prompt_version_activated

- sender_intelligence_refreshed

- external_ai_used

- training_export_created

- update_installed

- diagnostics_viewed

For each event, define:

1. event name

2. actor

3. timestamp

4. safe metadata

5. forbidden metadata

6. severity

7. retention recommendation

### Codex prompt

Today’s task is to improve audit event consistency.

Please inspect:

- database.py audit functions

- main.py admin actions

- auth.py

- local_classifier.py

- supabase_client.py

- updater.py

- docs/SECURITY_AND_PRIVACY.md

Tasks:

1. Centralize audit event names if not already centralized.

2. Add missing audit events for major admin/security actions where straightforward.

3. Ensure audit metadata does not include raw email bodies or sensitive PII.

4. Add tests for audit event creation if practical.

5. Update docs with audit event dictionary.

Report:

- files changed

- audit events added

- tests run

- privacy safeguards

## Day 63, Sunday, July 19, 2026

### Claude prompt

Today’s goal is Week 9 security review.

Please produce a security and privacy readiness assessment.

Review:

- privacy modes

- no raw body logging

- PII redaction

- role permissions

- admin restrictions

- audit events

- external AI boundaries

- diagnostics exposure

- training export privacy

- Supabase data boundaries

Give:

1. must-fix before department pilot

2. acceptable beta risks

3. unacceptable risks

4. documentation gaps

5. Codex stabilization prompt

### Codex prompt

Today’s task is Week 9 security stabilization.

Patch only:

- privacy mode bugs

- unsafe logging

- redaction test failures

- permission guard gaps

- audit event bugs

- docs mismatch

- diagnostics sensitive exposure

Tasks:

1. Run relevant tests or full test suite.

2. Fix failures.

3. Review docs/SECURITY_AND_PRIVACY.md against actual behavior.

4. Confirm no reply sending was introduced.

5. Confirm no raw email body logging was introduced.

Report:

- files changed

- tests run

- security posture

- blockers before department pilot

# Week 10: Deployment polish and release decision

## Day 64, Monday, July 20, 2026

### Claude prompt

Today’s goal is to design final build validation.

Please create a build validation checklist for ReplyRight.

Include:

- clean repo status

- tests passing

- version number

- commit hash

- build date

- PyInstaller build

- hidden imports

- bundled files

- .env handling

- build_info.json

- EXE launch

- login

- diagnostics page

- Outlook integration

- classifier version

- Supabase connection

- no raw log check

- smoke test

- release notes

Do not write code. Give Codex an implementation checklist.

### Codex prompt

Today’s task is to harden final build validation.

Please inspect:

- build_exe.ps1

- release workflow

- docs/DEPLOYMENT.md

- run_desktop.py

- build_info handling

- tests

Tasks:

1. Add or improve a build validation checklist/script.

2. Ensure build metadata is documented:

- version

- commit hash

- build date

3. Ensure docs explain how to smoke test the EXE.

4. Ensure hidden imports and bundled modules are documented.

5. Add release checklist to docs/DEPLOYMENT.md.

6. Run tests if code changes.

Report:

- files changed

- validation steps added

- tests run

- manual build steps

## Day 65, Tuesday, July 21, 2026

### Claude prompt

Today’s goal is to design update system polish.

Please review the ReplyRight GitHub release update flow.

Define ideal behavior for:

- current version display

- latest version check

- release notes display

- download progress

- install update button

- update failure

- rollback instructions

- restart behavior

- permission errors

- admin-only access

- audit logging

Do not write code. Give Codex a practical update-system spec.

### Codex prompt

Today’s task is to polish the update system UI and documentation.

Please inspect:

- updater.py

- main.py version/admin card

- build_exe.ps1

- release workflow

- docs/DEPLOYMENT.md

- docs/OPERATIONS_GUIDE.md

Tasks:

1. Ensure version card shows current version, commit hash, and build date if available.

2. Show update availability clearly.

3. Add or improve release notes display if feasible.

4. Ensure install update is admin-only if permissions exist.

5. Ensure update failures are user-readable.

6. Add audit logging for update install if audit system supports it.

7. Update docs with rollback and troubleshooting.

Add tests if backend behavior changes.

Report:

- files changed

- update UI improved

- tests run

- remaining update risks

## Day 66, Wednesday, July 22, 2026

### Claude prompt

Today’s goal is to design update failure recovery testing.

Please create an update recovery test plan.

Scenarios:

- update download fails

- downloaded EXE missing

- permission denied copying EXE

- app closes but relaunch fails

- helper PowerShell script blocked

- antivirus blocks replacement

- GitHub release missing asset

- version API unavailable

- user lacks admin permissions

- rollback needed

For each scenario, define:

1. expected behavior

2. user-facing error

3. log entry

4. recovery step

5. whether it blocks release

### Codex prompt

Today’s task is to document and, if practical, improve update failure recovery.

Please inspect:

- updater.py

- generated PowerShell helper behavior

- main.py update endpoints/UI

- docs/DEPLOYMENT.md

Tasks:

1. Add update failure recovery scenarios to docs/DEPLOYMENT.md.

2. Improve user-facing update error messages if they are currently unclear.

3. Ensure errors do not expose secrets.

4. Add logging that is safe and useful.

5. Add tests for updater logic if practical without real GitHub downloads.

Do not rewrite the whole updater.

Report:

- files changed

- recovery docs added

- tests run

- update risks left

## Day 67, Thursday, July 23, 2026

### Claude prompt

Today’s goal is to finalize the colleague operations guide.

Please write the final structure for a colleague-facing operations guide.

Sections:

- What ReplyRight does

- What ReplyRight does not do

- How to log in

- How to read the dashboard

- How to use queues

- How to understand confidence

- How to handle human review

- How to read risk flags

- How to use action recommendations

- How to use reply drafts

- How to submit corrections

- What to report to Brian

- Privacy and safety notes

- Known limitations

- FAQ

Keep the tone direct and practical.

### Codex prompt

Today’s task is to finalize docs/OPERATIONS_GUIDE.md for colleague use.

Please update docs/OPERATIONS_GUIDE.md so it is complete, practical, and non-technical.

It must include:

- what the app does

- what the app does not do

- no automatic sending

- confidence labels

- human review

- risk flags

- queues

- action recommendations

- suggested replies

- corrections

- privacy notes

- known limitations

- FAQ

- when to ask Brian/admin for help

Make sure it matches the current implementation.

No app behavior changes unless fixing broken links/help text.

Report:

- files changed

- guide sections completed

- implementation mismatches found

## Day 68, Friday, July 24, 2026

### Claude prompt

Today’s goal is to run final pilot readiness review.

Please create a final release readiness scorecard.

Score these from 1 to 5:

- installability

- app stability

- Outlook sync

- analysis accuracy

- confidence clarity

- human review safety

- risk flag reliability

- reply draft safety

- correction capture

- classifier training

- privacy posture

- admin controls

- diagnostics

- update system

- documentation

- support burden

For each category, define what earns:

1

3

5

Then give a final recommendation:

- personal only

- trusted beta

- small-team pilot

- department ready

### Codex prompt

Today’s task is to add final release readiness scorecard documentation.

Please create or update:

- docs/RELEASE_READINESS.md

Include scorecard categories:

- installability

- stability

- Outlook sync

- analysis accuracy

- confidence clarity

- human review safety

- risk flag reliability

- reply draft safety

- correction capture

- classifier training

- privacy

- admin controls

- diagnostics

- update system

- documentation

- support burden

Add release statuses:

- personal only

- trusted beta

- small-team pilot

- department ready

No app behavior changes today unless fixing release-blocking documentation inaccuracies.

Report:

- files changed

- readiness scorecard location

- any release blockers discovered

## Day 69, Saturday, July 25, 2026

### Claude prompt

Today’s goal is feature freeze.

Please produce a feature-freeze checklist for ReplyRight.

The freeze should allow only:

- critical bugs

- broken tests

- documentation fixes

- install/package fixes

- privacy fixes

- security fixes

- safety wording fixes

The freeze should block:

- new features

- new model families

- reply sending

- big UI redesigns

- new integrations

- multi-property work

- mobile companion work

- Semantic Kernel expansion

Also define:

1. how to triage bugs during freeze

2. how to decide if a bug blocks release

3. how to document known issues

4. what Codex should do during freeze

### Codex prompt

Today’s task is feature freeze stabilization.

Do not add new features.

Allowed changes only:

- critical bug fixes

- broken test fixes

- documentation fixes

- install/package fixes

- privacy/security fixes

- safety wording fixes

Tasks:

1. Run full test suite.

2. Fix failing tests.

3. Review docs for final consistency.

4. Confirm docs say no automatic sending.

5. Confirm docs say app is human-supervised.

6. Add a Known Issues section to docs/RELEASE_READINESS.md if not present.

7. Do not modify architecture unless fixing a blocker.

Report:

- files changed

- tests run

- known issues

- release blockers

## Day 70, Sunday, July 26, 2026

### Claude prompt

Today’s goal is final 10-week review and next 30-day plan.

Please produce a final review for ReplyRight.

Assess:

- what was completed

- what is stable

- what is still risky

- what metrics say

- whether colleague rollout is appropriate

- whether department rollout is appropriate

- what should remain disabled

- what should be monitored

- what to improve over the next 30 days

Then create a next 30-day roadmap with:

- week 1 priorities

- week 2 priorities

- week 3 priorities

- week 4 priorities

- explicit non-goals

Give a final release recommendation:

- personal only

- trusted beta

- small-team pilot

- department ready

### Codex prompt

Today’s task is final 10-week documentation wrap-up and release decision support.

Please update:

- docs/RELEASE_READINESS.md

- docs/ROADMAP.md

- docs/OPERATIONS_GUIDE.md

- README.md if needed

Tasks:

1. Add final 10-week readiness summary.

2. Add release status recommendation section.

3. Add next 30-day roadmap.

4. Add known limitations.

5. Add disabled/non-goal features:

- no automatic sending

- no mobile companion

- no multi-property support unless implemented

- no Semantic Kernel production use unless wired and tested

6. Run tests if any code changes are made.

7. Do not add new features.

Report:

- files changed

- release recommendation

- tests run

- next 30-day roadmap location

# One extra “emergency reset” prompt for any day Codex goes off course

Use this when Codex starts overbuilding, changing architecture, adding too much, or breaking things.

Stop expanding scope.

Your task is now stabilization only.

Do not add new features.

Do not migrate architecture.

Do not introduce reply sending.

Do not modify Outlook mailbox state.

Do not log raw email bodies.

Do not weaken redaction.

Do not treat app/ as the active app.

Do not wire replyright_kernel/ into production unless explicitly requested.

Please:

1. Review the last changes.

2. Identify anything that violated project constraints.

3. Revert or patch unsafe changes.

4. Run relevant tests.

5. Update docs only if needed.

6. Report exactly what was changed and why.

The active app is outlook_dashboard/ plus run_desktop.py.

The goal is a safe, local-first, human-supervised hotel email triage desktop app.

# One reusable “weekly handoff summary” prompt for Claude

Use this every Sunday before the Codex stabilization prompt.

Please review this week of ReplyRight work as a technical project manager and architecture reviewer.

Summarize:

1. what was completed

2. what is stable

3. what is risky

4. what likely broke

5. what should be tested

6. what should be documented

7. what should be frozen

8. what should be deferred

9. whether next week’s phase should proceed

10. the exact Codex stabilization prompt for today

Apply these constraints:

- local-first

- human-supervised

- no automatic sending

- no raw email body logging

- preserve outlook_dashboard/ as active app

- app/ remains inactive

- replyright_kernel/ remains experimental unless explicitly requested

# One reusable “daily Codex closeout” prompt

Use this after Codex finishes each day if you want it to clean up properly.

Please do a closeout pass for today’s work.

1. Show files changed.

2. Explain the purpose of each change in one sentence.

3. Run the most relevant tests.

4. Report passing/failing tests.

5. Identify any migration needed.

6. Identify any docs that may now be stale.

7. Confirm no raw email bodies are logged.

8. Confirm no automatic sending was added.

9. Confirm outlook_dashboard/ remains the active app.

10. Confirm app/ was not treated as active.

11. Confirm replyright_kernel/ was not wired into production unless explicitly requested.

12. List the next recommended task.

This gives you a full 70-day pipeline with separate Claude and Codex responsibilities. The most important discipline is to keep Claude as the reviewer, strategist, labeler, and risk-checker, while Codex does repo edits, tests, docs, and implementation.